Project Planning Phase

Product Backlog, Sprint Planning, Stories & Story Points

| Date | 14 June 2026 |
| --- | --- |
| Team ID | CSE_189_SANIYA DAVANE |
| Project Name | AI-Based Threat Intelligence Platform |
| Maximum Marks | 4 Marks |

Product Backlog & Sprint Schedule:

| Sprint | Epic | USN | User Story / Task | Story Points | Priority | Team |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Threat Monitoring | USN-1 | As an analyst, I can view real-time threat alerts | 3 | High |  |
| Sprint-1 | Threat Monitoring | USN-2 | As an analyst, I can filter alerts by severity | 2 | High |  |
| Sprint-1 | Authentication | USN-3 | As an analyst, I can log in securely | 2 | High |  |
| Sprint-2 | Data Aggregation | USN-4 | As an admin, I can configure threat data sources | 3 | Medium |  |
| Sprint-2 | AI/ML | USN-5 | As an analyst, I can see ML-based anomaly detection results | 5 | High |  |
| Sprint-3 | Reporting | USN-6 | As an analyst, I can generate and download threat reports | 3 | Medium |  |
| Sprint-3 | Integration | USN-7 | As an admin, I can integrate platform with SIEM tools | 4 | Medium |  |
| Sprint-4 | Dashboard | USN-8 | As an analyst, I can view threat visualization dashboard | 3 | High |  |

Project Tracker & Velocity:

| Sprint | Total Story Points | Duration | Start Date | End Date (Planned) | Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 10 Jun 2026 | 15 Jun 2026 | 20 | 15 Jun 2026 |
| Sprint-2 | 20 | 6 Days | 17 Jun 2026 | 22 Jun 2026 |  |  |
| Sprint-3 | 20 | 6 Days | 24 Jun 2026 | 29 Jun 2026 |  |  |
| Sprint-4 | 20 | 6 Days | 01 Jul 2026 | 06 Jul 2026 |  |  |

Velocity: AV = Sprint Duration / Velocity = 6 / 20 = 0.3 days per story point